Project Management Documentation

List of tasks to be performed:
1. Development of HTML5 and CSS of the complete website
2. Adequate JS scripts as a supplementary
3. Synchronize the work using GIT workflow
4. Testing and deployment of the complete site.

Details of the tasks to be performed including difficulty and priority level. Difficulty level is explained on a scale of 1 to 5 ( 5 being the most difficult ). Priority is explained on the level of 1 to 5 ( again 5 the highest parameter being the most prioritized work ). Details also include estimated time for each task.

Task	Priority	Difficulty	Estimated time(in hrs)
Build the menu HTML5 and CSS	4	3	5
Carousel	3	4	1
About us page(excluding video )	2	3	3
Add video	3	5	3
Services page	1	2	2
Contact us page	2	2	2
Gallery page	4	5	4
GIT workflow	5	5	unknown
Adding varios JS codes	5	5	02/03/19

Record of lessons learned:

- How to add additional Javascripts for adding animation to click on pictures
- Additional Javascripts for video playback inside a frame
- Carousel
- To be learned: how to add location to breadcrumbs using javascript
- More hands on training on GIT
- Develop project more on the scale of professional web developers
- Better handing of bootstrap and responsive web design
- More proficiency in Javascript

Requirements for the project and the tools
- Javascript
- HTML5
- Bootstrap
- Iframes, background, bredcrumbs etc.
- To finish the webpage with easy navigation and simple but fast menu. It is also required to make sure the webpage works on all the current internet browsers.
- The webpage should represent the current style of webpage on the markets. It has to be easy in use in for the client experience with forms and videos etc.

Quality control for the project
- The quality control and testing is done by checking the HTML semantics on w3 schools
- At every level quality control is also done by checking the parameters of responsiveness etc. on different browsers
- GIT is used extensively during the projects to keep track of changes and easy project management